Location: 	TUD A Block

Date:		9/10/2025

Time:		12:40 – 1:20

Attendees: 	Jake, King, Brevin

Agenda items

1. Discuss possible framework designs for website

2. Discuss priorities in project: eg. Learning react, Oauth, planning home page, login page, etc.

3. Finish writing project plan for upload

4. Discuss different app names and logos

Weekly Action Items

Create Mockup templates for main pages – Jake + Brevin		 Deadline: 15/10/2025

Come up with different logo designs – King 				Deadline: 16/10/2025

Complete Project Plan – All members 				 Deadline: 13/10/2025